# DT Ticketing System: Requested Changes Document

Reimbursement System:

Requested Changes Document

This document details the modifications for the reimbursement system, categorized into changes that have been completed and those that are still pending.

### I. Changes Done

These modifications have been implemented in the reimbursement system based on requests from the Finance Team, Technology Team, and Users.

#### A. Reimbursement Form & Workflow Enhancements (Finance Team)

- Report Name Removal: The "Report Name" field has been removed from the reimbursement form.

- Finance Approver Details: The Employee ID is now displayed in the "Finance Approver Employee Details" section.

- Date/Time Fields: Time components have been removed from all date-time fields, displaying only the date.

- Expected Date of Payment: This field has been removed from the reimbursement form.

- Travel Expense Modifications:

- Odometer Readings:

- The "Do you have Odometer readings?" checkbox has been added.

- If checked, the Start Odometer and End Odometer values are now mandatory, while the corresponding picture uploads are optional.

- If unchecked, users can directly input the distance travelled.

- Vehicle Type: An option for "Auto/Taxi" has been added to travel expense types.

- Amount Edit Functionality: Both Manager and Finance approvers now have the option to edit the amount of an expense.

- Invoice Validation: Validation checks for Invoice Number, Date, and Amount have been implemented. This validation:

- Ensures consistency with the details entered in the expense section.

- Verifies if the invoice details (number, date, amount) are already present in the database to prevent duplicate entries.

#### B. New Data & Classification Tables (Finance Team)

- Budget Type Table:

- Table Name: Budget_Type

- Values: Revenue Budget, Capex Budget

- Modification: Managers and Finance approvers now have the ability to change the assigned budget type.

- Expense Table:

- Table Name: Expense

- Values: Program Expense, G & A Expenses

- Modification: Managers and Finance approvers now have the ability to change the assigned expense type.

- Contribution Type Table:

- Table Name: Contribution_Type

- Values: FC, NFC

- Bank & Payment Excel Downloads:

- Functionality for Bank Excel Download has been implemented.

- Functionality for Bank Payment Excel Download has been implemented.

- Functionality for Payment UTR Excel Download has been implemented.

- Functionality for Tally Excel Download (formatted for Tally integration) has been implemented.

- Ledger Mapping (Expense Type Based): The available ledgers now dynamically display based on the selected expense type. For example, only "Program Ledgers" are available for "Program Expense."

#### C. Core System & Data Integrity (Technology Team)

- Employee Number Data Type: The employee_number column in the employees, employees_history, users, and user_history Tables has been changed to VARCHAR.

- Status Change: The status "Active" has been changed to "Initiated" in relevant workflows.

- Employee Details Upload Enhancements:

- The "Edit Employee Details Upload" functionality has been updated to align with the latest list of required details.

- During employee details upload, validation and insertion of academic_cost_center and academic_entity are now performed.

- Ledger Type Update: Ledger types have been updated to 1 for Program Expense and 2 for Admin Expense (G&A Expenses).

#### D. User Experience & System Administration (User)

- Profile Hover Options: Hovering over the user's profile picture now displays options for "Profile" and "Log Out."

- Report Actions: "Edit" and "Recall" options for submitted reports have been implemented.

### II. Changes Needed to Be Done

These modifications are still pending and require implementation in the reimbursement system.

- Ledger Code Auto-Generation: Create a function to generate ledger codes automatically, and ensure that during ledger entry, the ledger type (Program or General and Administrative expense) is added.

- Fiscal Year New Date Event: Create a function and an event (either in the database or backend) to automatically create a new fiscal year on April 1st of the next year.

- Entity Code Addition: In the system configuration, add a feature to allow for the addition of entity codes for existing entities.

- Finance Approval Workflow Change (Revised Process): The finance approval process needs to be updated as follows:

- Initially, the ticket goes to the Finance Processor for initial checking.

- Then, it moves to the Finance Approver for approval or rejection.

- If approved by the Finance Approver, the ticket will return to the Finance Processor for payment processing.